|  | East Palo Alto City Council Staff Report |
| --- | --- |

Date:	June 21, 2022

To:	Honorable Mayor and Members of the City Council

VIA:	Patrick Heisinger, Interim City Manager

BY:	Batool Zaro, Assistant Civil Engineer

Humza Javed, City Engineer

Subject:	Streetlight Project Update

Recommendation

Receive and file.

Alignment with City Council Strategic Plan

This recommendation is primarily aligned with:

Priority No. 1: Enhance Public Safety and Emergency Preparedness

Priority No. 4: Improve Public Facilities and Infrastructure

Priority No. 6: Create a Healthy and Safe Community

Background

The City completed its last streetlight installation project in 2016. The project included installation of LED streetlights, mast arms and conduits at 25 locations throughout the City. Over the course of the last few years, the City has received various requests to install additional streetlights City-wide.

On April 20th, 2021, City Council Awarded the 2021 Streetlight Placement and Upgrade Project to St. Francis Electric in the not-to-exceed amount of $229,890.10. This project includes the installation of additional streetlights to fill gaps at various locations identified by citizens and community groups. See Image 1 for the project location map. This project includes the installation of approximately 70 streetlights and the replacement of 12 high pressure sodium (HPS) lights to LED's. These lights will mainly be placed where existing PG&E poles and services are available due to cost factors. The project PS&E package can be found on the City website linked below:

https://www.cityofepa.org/publicworks/project/streetlight-placement-and-upgrade-project

Image 1: Project Location Map

Analysis

The HPS light replacement work was completed early 2022. The City is currently waiting on the PG&E permit approval in order to begin the streetlight installation work. Staff submitted the application to PG&E in March of 2021, and PG&E has not provided a timeline on when the approved permit is to be anticipated. Once the City receives approval from PG&E, the installation work will commence.

Residents may submit requests for streetlights to be included in future projects via the engineering email (engineering@cityofepa.org).

Public Notice

The public was provided notice of this agenda item by posting the City Council agenda on the City’s official bulletin board outside City Hall and making the agenda and report available at the City’s website and at the San Mateo Co. Library located at 2415 University Avenue, East Palo Alto.